PROJECT PROPOSAL

FarmProof

Blockchain-Based Parametric Crop Insurance

for Climate-Vulnerable Farmers in Bangladesh

"When the Sky Breaks, the Code Pays"

| Domain Blockchain & AgriTech | Region Bangladesh — South Asia |
| --- | --- |
| Type Academic / Pilot Research | Timeline 8 Weeks (MVP) |

| Prepared By | Md Ariful Islam |
| --- | --- |
| Institution | Daffodil International University |
| Supervisor | [Supervisor Name] |
| Date | February 2026 |
| Version | 1.0 — Final Submission |

SDG 1: No Poverty       SDG 2: Zero Hunger       SDG 13: Climate Action

Abstract

Climate change poses an existential threat to the 16 million smallholder farmers in Bangladesh, where annual flooding destroys crops worth billions of Taka. Traditional crop insurance fails these farmers due to slow payouts (6–12 months), high verification costs, and endemic corruption. This project proposes FarmProof, a blockchain-based parametric crop insurance platform that replaces human claim adjusters with automated smart contracts. Using real-time weather data from the Open-Meteo API, satellite imagery from the EU Copernicus Sentinel-2 program, and river level data from the Bangladesh Flood Forecasting & Warning Centre (FFWC), the system monitors environmental conditions 24/7.

When predefined parametric thresholds are exceeded (e.g., rainfall > 200mm in 72 hours), the smart contract automatically executes a payout to the farmer's mobile wallet — with zero human intervention, zero paperwork, and within 72 hours. All transactions are recorded on an immutable blockchain ledger, ensuring full transparency and auditability by any stakeholder, including government agencies, donors, and farmers themselves.

Keywords: Blockchain · Parametric Insurance · Smart Contract · Oracle · Climate Adaptation · Bangladesh Agriculture · SDG 1 · SDG 2 · SDG 13

1. Introduction

1.1 Background

Bangladesh is one of the most climate-vulnerable countries in the world. The Haor wetland regions in Sylhet and Mymensingh divisions are particularly exposed to flash floods, which can destroy an entire season's Boro rice harvest within 24 hours. According to the Bangladesh Bureau of Statistics (BBS, 2023), agriculture contributes approximately 12% of GDP and employs 40% of the national workforce. Yet, fewer than 5% of farmers hold any form of crop insurance (World Bank, 2023).

The consequences are severe and cascading: a single crop failure forces families into multi-year debt cycles, disrupts food supply chains, and accelerates rural-to-urban migration. The problem is not a lack of wealth to insure — it is a broken system that has never been redesigned for the smallholder context.

1.2 Why Blockchain?

The core failure of traditional crop insurance is the trust gap between farmers and insurance companies. Farmers do not trust insurers to pay fairly; insurers face prohibitive costs verifying claims on remote farmland. Blockchain technology solves this by fundamentally redesigning where trust lives:

- Removing the middleman: Smart contracts execute payouts based on objective, verifiable data — not human judgment.

- Ensuring immutability: The weather evidence that triggers a payout is recorded permanently on-chain and cannot be altered, challenged, or denied.

- Enabling transparency: Any party — farmer, government regulator, international donor — can independently audit every transaction on the public ledger at zero cost.

1.3 Why Parametric Insurance?

Unlike traditional indemnity insurance, which requires measuring actual loss (expensive, slow, prone to disputes), parametric insurance pays out when a measurable external parameter crosses a predefined threshold. This model is purpose-built for automation:

- No field visits: The trigger is satellite and weather data, not a human inspector's report.

- Dramatically lower premiums: The elimination of claims adjusters reduces the cost basis by an estimated 40–60%.

- Speed: When the threshold is crossed, payment executes in hours — not the 6–12 months of the indemnity model.

|  | FarmProof is not an incremental improvement to crop insurance. It is a wholesale replacement of the trust model — substituting the credibility of an insurance company with the immutability of mathematics and code. |
| --- | --- |

2. Problem Statement

Smallholder farmers in Bangladesh's flood-prone regions face a compound crisis that existing financial instruments have failed to address:

| # | Problem | Impact on Farmers |
| --- | --- | --- |
| 01 | No accessible crop insurance | Fewer than 5% of farmers are insured; microinsurance products are absent in rural areas (World Bank, 2023) |
| 02 | Slow claim processing | Traditional payouts take 6–12 months; in the interim, farmers borrow at 60–120% annual interest from local moneylenders |
| 03 | High verification costs | Physical damage assessment requires expensive field visits, making sub-$100 policies economically unviable for insurers |
| 04 | Corruption & fraud risk | Claim denials are endemic; adjuster reports can be manipulated; farmers have no recourse or audit mechanism |
| 05 | Accelerating climate risk | Flood frequency in Haor regions has increased by 30% over the past 20 years (UNDP, 2022); risk is growing faster than solutions |

|  | Core Research Question: Can blockchain and parametric triggers automate crop insurance to deliver instant, trustworthy, and affordable financial protection to climate-vulnerable smallholder farmers? |
| --- | --- |

3. Proposed Solution

FarmProof is a decentralized parametric crop insurance protocol built on the Polygon blockchain (Layer 2 Ethereum). The system comprises three tightly integrated subsystems that together deliver end-to-end automation from disaster detection to financial payout.

3.1 Oracle Engine — The Eyes of the System

An automated data pipeline fetches verified environmental data every 6 hours from three independent sources, providing redundancy and reducing basis risk:

| Data Source | Data Type | Update Frequency |
| --- | --- | --- |
| Open-Meteo API | Rainfall (mm), temperature, humidity by GPS coordinate | Every hour — free, open-source |
| Copernicus Sentinel-2 (EU) | Satellite imagery for NDVI crop health analysis (10m resolution) | Every 5 days (satellite revisit cycle) |
| FFWC Bangladesh | River water level (metres) from hydrological stations on Surma & Kushiyara rivers | Every 3 hours — official government data |

3.2 Smart Contract Engine — The Autonomous Insurer

A Solidity-based smart contract deployed on Polygon that operates as a fully automated insurance company:

- Stores all farmer registration data: crop type, land size (acres), GPS coordinates, and crop season dates.

- Holds pooled liquidity (grant-funded in Phase 1) fully collateralized against all active policies.

- Evaluates parametric triggers in real time against oracle-supplied data.

- Automatically transfers the coverage amount to the farmer's linked mobile wallet upon trigger.

The composite trigger logic encoded in the smart contract:

IF (rainfall_72h > 200mm)

AND (river_level > FFWC_danger_mark)

AND (NDVI_current < 0.40)

THEN execute_payout(farmer_wallet, coverage_amount)

3.3 Farmer Interface — The Human Access Point

A lightweight Progressive Web App (PWA) accessible on basic Android phones over a 3G connection, requiring no app store installation:

- Register crops with auto-detected GPS location and select coverage tier

- Pay premiums via mobile financial services (bKash / Nagad) — Phase 2

- Monitor real-time weather data for their registered plot location

- View payout status, trigger history, and verify any blockchain transaction independently

- Receive instant SMS notification when a payout is triggered

|  | The system's most important design principle: the farmer should never need to file a claim. The disaster triggers the payment. The farmer simply watches their wallet. |
| --- | --- |

4. Project Objectives

4.1 Primary Objectives

- Design and develop a blockchain-based parametric crop insurance prototype for the Haor region of Bangladesh (Sunamganj, Sylhet Division).

- Implement a Solidity smart contract that automatically triggers payouts when environmental data from multiple independent sources exceeds predefined thresholds.

- Integrate real-world weather data (Open-Meteo), satellite imagery (Sentinel-2 NDVI), and river level data (FFWC) as verified oracle inputs to the smart contract.

- Demonstrate complete end-to-end payout execution in under 72 hours from the moment a disaster threshold is breached — compared to the 6–12 month baseline.

4.2 Secondary Objectives

- Create an immutable, publicly auditable ledger of all insurance transactions accessible by farmers, government regulators, and international donors.

- Design and build a mobile-friendly PWA interface usable by farmers with limited digital literacy on entry-level Android devices.

- Evaluate and document the cost-effectiveness of parametric micro-insurance premiums versus traditional indemnity models.

- Align the system architecture and impact model with UN Sustainable Development Goals 1 (No Poverty), 2 (Zero Hunger), and 13 (Climate Action).

5. Project Scope

5.1 In Scope

- Single-page web prototype demonstrating the complete FarmProof core workflow from farmer registration to automated payout

- Simulated blockchain transactions on Polygon Amoy Testnet (no real cryptocurrency)

- Live weather data integration via Open-Meteo API for Sunamganj, Sylhet

- Farmer registration module, weather monitoring dashboard, auto-payout simulation, and full audit trail

- Mock mobile wallet integration (bKash simulation for demo)

- Primary demo scenario: Flash flood event in Sunamganj, Sylhet Division — based on historical 2022 flood data

5.2 Out of Scope

- Real cryptocurrency transactions or actual money transfers (testnet only)

- Native Android or iOS mobile application

- Integration with Bangladesh government databases or IDRA regulatory systems

- Multi-language Bangla interface (planned for Phase 2)

- Actuarial premium calculation engine (fixed demo premiums used in prototype)

- Production-grade smart contract security audit (Phase 2 prerequisite)

5.3 Assumptions

- Target users have access to a smartphone (Android 6+) or feature phone with a browser

- Open-Meteo API, FFWC public data, and Sentinel Hub free tier remain accessible during the project period

- Liquidity pool is funded via grants or academic simulation — not real premium revenue — in Phase 1

- Polygon Amoy Testnet provides sufficient fidelity for prototype validation

6. Literature Review

6.1 Parametric Insurance in Developing Countries

Parametric (index-based) insurance has been extensively studied as a climate adaptation instrument for the Global South. The International Fund for Agricultural Development (IFAD) and World Food Programme (WFP) have piloted weather-indexed insurance across Sub-Saharan Africa, South Asia, and the Caribbean with three consistent findings:

- Payout speed is the primary advantage over traditional insurance and the single biggest determinant of farmer recovery outcomes (Clarke, 2016)

- Basis risk — the mismatch between the index parameter and actual farm-level loss — remains the model's core challenge in early implementations

- Satellite-based indices, particularly NDVI derived from Sentinel-2 imagery, significantly reduce basis risk by providing hyperlocal crop health proxies (Chantarat et al., 2013)

6.2 Blockchain in Insurance

Blockchain has been proposed for insurance applications by major industry stakeholders. The leading real-world precedent is Etherisc's crop insurance pilot in Sri Lanka (2018), which demonstrated automatic payouts triggered by NOAA weather data. Key academic findings from the literature:

- Smart contracts eliminate the claims processing layer, which accounts for 30–40% of traditional insurance operating costs (Wüst & Gervais, 2018)

- Immutable audit trails address the corruption and claim manipulation problem endemic to rural insurance in low-income countries

- Transparency of pooled funds and trigger logic increases farmer trust, which is the primary adoption barrier for any insurance product

6.3 Bangladesh-Specific Context

Bangladesh ranks 7th on the Germanwatch Global Climate Risk Index 2023, having experienced 185 extreme weather events causing $3.72 billion in losses over two decades. The UNDP Bangladesh (2022) report identifies the Haor regions as the single most climate-exposed agricultural ecosystem in South Asia, with 2.5 million hectares of seasonal wetland cropland at risk. The Ministry of Environment (2022) NAPA Update identifies parametric climate insurance as a Priority Action for the country's adaptation strategy — but notes that no operational system exists at the smallholder level.

FarmProof directly addresses this documented gap.

7. System Architecture

FarmProof follows an event-driven three-tier architecture where the oracle service acts as the trusted bridge between real-world climate data and on-chain financial execution.

7.1 Architecture Overview

| Layer | Components | Responsibility |
| --- | --- | --- |
| Data Layer | Open-Meteo API, FFWC, Sentinel-2 | Supply verified, real-world climate measurements |
| Oracle Layer | Node.js cron service, trigger evaluator, ethers.js writer | Fetch, validate, evaluate thresholds, write to blockchain |
| Blockchain Layer | Solidity smart contract on Polygon | Execute payouts, store policy state, emit audit events |
| Application Layer | React PWA (farmer), React Admin Dashboard | User interfaces for registration, monitoring, administration |
| Notification Layer | Twilio SMS, Web Push API | Alert farmers and operators of payout events |

7.2 Data Flow — Payout Trigger Sequence

- Oracle cron job executes every 15 minutes. Fetches rainfall from Open-Meteo, river level from FFWC, and NDVI from Sentinel-2 for all active policy locations.

- Trigger evaluator applies composite threshold logic against all active policies.

- If trigger conditions are met: oracle constructs and signs a blockchain transaction calling FarmProof.submitOracleData().

- Smart contract validates: (a) caller is authorized oracle address, (b) policy is active, (c) conditions are met on-chain, (d) payout has not already been issued.

- Smart contract executes _executePayout() — transfers funds from liquidity pool to farmer's wallet address in a single atomic transaction.

- PayoutExecuted event is emitted on-chain. Notification service listens and dispatches SMS to the farmer's registered phone number.

- Admin Dashboard reflects updated policy status and pool balance within the next polling cycle.

7.3 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend (PWA) | React.js, Vite, Tailwind CSS, Leaflet.js | Zero-install, component-based, lightweight map support |
| Blockchain | Polygon Amoy Testnet → Polygon PoS Mainnet | EVM-compatible, gas cost < $0.01/tx, fast finality |
| Smart Contracts | Solidity 0.8.x, Hardhat, OpenZeppelin 5.x | Industry standard, audited security libraries |
| Oracle Service | Node.js 20 LTS, node-cron, Axios, ethers.js | Async-friendly, native scheduling, lightweight |
| NDVI Processor | Python 3.11, sentinelhub-py, NumPy, rasterio | Official Sentinel Hub SDK, best-in-class geospatial |
| Backend API | Node.js / Express.js, Prisma ORM | Fast REST API, type-safe database access |
| Database | PostgreSQL 16 | Relational integrity for off-chain farmer and policy data |
| Notifications | Twilio SMS API | Reliable SMS delivery in Bangladesh |

8. Stakeholders & Use Cases

8.1 Stakeholder Map

| Stakeholder | Role | Interaction with FarmProof |
| --- | --- | --- |
| Smallholder Farmers | Primary beneficiary | Register, view policy, receive payouts via mobile wallet |
| Grant / NGO Funders | Capital provider | Fund the liquidity pool; access impact dashboards |
| Bangladesh Government / FFWC | Data provider | Supply river level data; regulatory oversight |
| EU Copernicus / ESA | Data provider | Provide free Sentinel-2 satellite imagery via API |
| Blockchain Network (Polygon) | Infrastructure | Validate and finalize smart contract transactions |
| Development Team | System operator | Deploy oracle, manage contracts, monitor system health |

8.2 Core Use Cases

| Use Case | Actor | Summary |
| --- | --- | --- |
| UC-01: Register Farm | Farmer | Farmer submits name, phone, GPS location, crop type, and plot size via PWA. Account verified by OTP. |
| UC-02: View Active Policy | Farmer | Farmer logs in and views coverage details, trigger thresholds, real-time weather data for their plot. |
| UC-03: Receive Payout Notification | Farmer | Farmer receives SMS when oracle triggers a payout; views confirmed transaction on dashboard. |
| UC-04: Execute Oracle Cycle | Oracle System | Cron job fetches climate data, evaluates triggers, submits verified data to smart contract. |
| UC-05: Trigger Payout On-Chain | Smart Contract | Contract validates oracle data, confirms conditions met, executes transfer to farmer wallet. |
| UC-06: Monitor System Health | Admin | Admin views oracle job logs, data source status, pool balance, and active policy list. |
| UC-07: Manage Liquidity Pool | Pool Admin | Admin deposits/withdraws funds; reviews locked collateral vs. available liquidity. |
| UC-08: Audit Transaction Log | Auditor / Donor | Any party queries on-chain events to verify payouts, trigger data, and policy history. |

9. Requirements

9.1 Functional Requirements

| ID | Module | Requirement | Priority |
| --- | --- | --- | --- |
| FR-01 | Farmer PWA | Farmer registers with name, phone, GPS coordinates, crop type, and plot size | MUST |
| FR-02 | Farmer PWA | Browser geolocation auto-captures lat/long during registration | MUST |
| FR-03 | Farmer PWA | Farmer views active policy: coverage, thresholds, payout status | MUST |
| FR-04 | Farmer PWA | Farmer receives SMS notification when payout is triggered | MUST |
| FR-05 | Farmer PWA | Interface supports Bangla and English | SHOULD |
| FR-06 | Oracle | Fetch 24h and 72h rainfall data from Open-Meteo every 15 minutes | MUST |
| FR-07 | Oracle | Fetch river level data from FFWC every 15 minutes | MUST |
| FR-08 | Oracle | Compute NDVI from Sentinel-2 imagery every 24 hours | MUST |
| FR-09 | Oracle | Evaluate composite flood/drought trigger against all active policies | MUST |
| FR-10 | Oracle | Fall back to secondary data source if primary API is unavailable | MUST |
| FR-11 | Smart Contract | PolicyFactory creates unique on-chain policy for each registered farmer | MUST |
| FR-12 | Smart Contract | Contract locks collateral equal to payout amount at policy creation | MUST |
| FR-13 | Smart Contract | Payout executes automatically when oracle data confirms trigger conditions | MUST |
| FR-14 | Smart Contract | Payout is idempotent — no double payments for the same policy | MUST |
| FR-15 | Smart Contract | Contract is pausable by Pool Admin in case of oracle compromise | MUST |
| FR-16 | Admin | Dashboard shows oracle job status, last run time, and data source health | MUST |
| FR-17 | Admin | Dashboard shows all active policies with status and map view | MUST |
| FR-18 | Admin | Dashboard shows pool balance, locked collateral, and available liquidity | MUST |

9.2 Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Performance | PWA loads in < 5 seconds on 2G network (< 250 Kbps) |
| NFR-02 | Performance | Oracle data fetch and evaluation cycle completes in < 2 minutes |
| NFR-03 | Availability | System uptime: 99.5% (< 44 hours downtime per year) |
| NFR-04 | Latency | On-chain payout confirms within 60 seconds on Polygon |
| NFR-05 | Cost | Gas fees per transaction must not exceed 5% of payout amount (target < $0.01) |
| NFR-06 | Security | Smart contract inherits OpenZeppelin ReentrancyGuard and AccessControl |
| NFR-07 | Security | Oracle private key stored in secrets manager; never in code or version control |
| NFR-08 | Immutability | All payout records permanently stored on-chain; non-deletable |
| NFR-09 | Transparency | Pool balance and all transactions publicly viewable by any party |
| NFR-10 | Reliability | Oracle has active-passive failover; auto-retry with exponential backoff on API failure |
| NFR-11 | Usability | Farmer registration completable in under 3 minutes on Android 6+ |
| NFR-12 | Compliance | Payout audit trail is compatible with Bangladesh Insurance Act and IDRA guidelines |

10. Methodology & Implementation Timeline

10.1 Development Methodology

This project follows an Agile/Iterative development methodology, structured around five 1–2 week sprints. Each sprint delivers testable, working artifacts. This approach ensures early detection of integration failures between the oracle, blockchain, and frontend layers — the most common source of failure in multi-component systems.

10.2 Implementation Phases

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 1 — Research & Requirements | Weeks 1–2 | Literature review, stakeholder map, parametric threshold analysis from FFWC historical data, use case diagrams, full requirements document |
| Phase 2 — System Design | Week 3 | Architecture diagram, data flow diagrams, wireframes for farmer PWA, Solidity smart contract pseudocode and function specifications |
| Phase 3 — Prototype Development | Weeks 4–6 | Farmer registration frontend, Open-Meteo weather dashboard, smart contract simulation, auto-payout animation, audit trail view |
| Phase 4 — Testing & Validation | Week 7 | Functional testing of all 8 use cases, cross-browser and mobile testing, UAT with Sunamganj flood scenario, full demo run-through |
| Phase 5 — Documentation | Week 8 | Final project report, pitch deck, live demo video, academic submission package |

10.3 Week-by-Week Timeline

| Week | Phase | Deliverables |
| --- | --- | --- |
| Weeks 1–2 | Research | Literature review, stakeholder map, threshold analysis, use case diagrams, requirements document |
| Week 3 | Design | Architecture & data flow diagrams, wireframes, smart contract pseudocode |
| Week 4 | Frontend | Registration form, navigation, responsive design, Leaflet map integration |
| Week 5 | Core Logic | Open-Meteo API integration, parametric trigger engine, auto-payout simulation |
| Week 6 | Integration | Audit trail, blockchain mock, wallet simulation, full end-to-end flow test |
| Week 7 | Testing | Functional tests, cross-browser & mobile testing, Sunamganj flood scenario UAT |
| Week 8 | Documentation | Final report, pitch deck, live demo video, submission |

11. Expected Outcomes

Upon completion of the 8-week development cycle, this project will deliver four concrete artifacts:

| Deliverable | Description |
| --- | --- |
| Working Web Prototype | A fully functional web application demonstrating the complete lifecycle of parametric crop insurance — from farmer registration through oracle data collection to automatic disaster-triggered payout. |
| Transparent Audit Trail | An immutable, on-chain record of every oracle data fetch, parametric evaluation, and payout execution — accessible and verifiable by any stakeholder without special permissions. |
| Live Demo Scenario | A validated demonstration using realistic flood data from Sunamganj, Sylhet Division (2022 flood event), proving the system detects a disaster and initiates a payout within 72 hours versus the 6–12 month baseline. |
| Academic Documentation | Complete project documentation including use case diagrams, system architecture, requirements specification, test results, SDG impact analysis, and a full project report suitable for BSc-level submission. |

|  | The benchmark: current insurance takes 6–12 months to pay. FarmProof targets 72 hours or less. This is not an incremental improvement — it is a 40–160x reduction in recovery time for the world's most vulnerable farmers. |
| --- | --- |

12. SDG Alignment & Social Impact

FarmProof is not merely a technology project — it is a climate finance intervention aligned with four UN Sustainable Development Goals. Each alignment is direct and measurable, not aspirational.

| SDG | Specific Target | FarmProof Contribution |
| --- | --- | --- |
| SDG 1 No Poverty | Target 1.5: Build resilience of the poor to climate-related shocks and disasters | Automatic financial protection prevents farmers from falling into predatory debt cycles after a single crop failure. Emergency liquidity arrives in hours, not months. |
| SDG 2 Zero Hunger | Target 2.3: Double agricultural productivity of smallholder food producers | Insurance coverage gives farmers the financial security to invest in better seeds and inputs. Rapid post-disaster recovery prevents multi-season food production gaps. |
| SDG 13 Climate Action | Target 13.1: Strengthen resilience and adaptive capacity to climate-related hazards | Parametric crop insurance is a recognized climate adaptation mechanism. FarmProof makes it accessible to the population most exposed to climate risk. |
| SDG 10 Reduced Inequalities | Target 10.1: Achieve income growth for the bottom 40% of the population | The system specifically targets the most economically vulnerable and geographically remote population segment — those entirely excluded from the formal financial system. |

12.1 Real-World Impact Scenario

|  | "The flood destroyed my rice crop at 10 AM. By 2 PM, my wallet showed the payout. By the next morning, I had bought seeds for the next season. I did not need to go to the moneylender. I did not lose my land." — The farmer FarmProof was designed for. |
| --- | --- |

13. Budget & Resources

One of FarmProof's most distinctive properties is its near-zero operating cost. The entire prototype is built exclusively on free, open-source, and open-data infrastructure.

| Item | Estimated Cost | Source | Notes |
| --- | --- | --- | --- |
| Domain & Hosting | $0 | GitHub Pages / Vercel | Static prototype deployed for free |
| Weather Data API (Open-Meteo) | $0 | Open-Meteo.com | Fully free, no API key required |
| Satellite Imagery (Copernicus) | $0 | EU ESA public program | Free 10m resolution Sentinel-2 data |
| Blockchain Transactions | $0 | Polygon Amoy Testnet | Free test network for prototype phase |
| Smart Contract IDE (Remix) | $0 | Open Source | Browser-based Solidity development |
| NDVI Processing (sentinelhub-py) | $0 | Open Source (Python) | Official ESA SDK, free tier sufficient |
| Development Hardware | Existing | Personal laptop + Android | No new hardware required |
| TOTAL | $0 | — | All tools and data sources are free / open-source |

|  | The $0 cost structure is itself a proof of concept: if a student project can deliver end-to-end parametric insurance on a zero budget, a funded deployment can operate at a fraction of traditional insurance infrastructure costs. |
| --- | --- |

14. Risks & Mitigation

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Open-Meteo API downtime or rate limiting | Low | High | Implement automatic failover to OpenWeatherMap free tier; oracle logs all source switches for audit trail |
| Basis risk: index does not match actual farm loss | Medium | Medium | Three independent data sources (rainfall + river level + NDVI) reduce mismatch; pilot with actual farmer validation in Phase 2 |
| Smart contract vulnerability | Medium | High | Use OpenZeppelin audited libraries; Hardhat unit tests for all state transitions; professional audit before mainnet |
| Low farmer digital literacy or smartphone access | High | Medium | Minimal UI with Bangla support; USSD/SMS fallback planned for Phase 2; NGO partner onboarding |
| Regulatory uncertainty (IDRA Bangladesh) | Low | High | Position Phase 1 as academic research prototype; design full audit trail to exceed compliance standards; engage IDRA in Phase 2 |
| Oracle private key compromise | Low | Critical | Dedicated oracle wallet with minimal balance; spending limits in smart contract; multi-sig upgrade planned for mainnet |
| Polygon network congestion | Low | Low | Gas price oracle for dynamic fee management; L2 ensures fees remain < $0.01 even during congestion |
| FFWC API format change | Medium | High | Abstract data fetching behind interface layer; monitor API changelog; build HTML scraper as fallback |

15. Conclusion

FarmProof represents a fundamental rethinking of crop insurance for the 21st century — not an incremental improvement, but a wholesale replacement of the trust model that underlies all insurance. By substituting the credibility of an institution with the immutability of code, and the judgment of an inspector with the objectivity of satellite data, FarmProof creates a financial instrument that is simultaneously faster, cheaper, and more trustworthy than anything that currently exists for smallholder farmers in South Asia.

The system's design is deliberately austere. Every component is free and open-source. The blockchain is chosen for its near-zero transaction cost. The data sources are EU public programs and government open data. This austerity is not a limitation — it is the proof of concept. If crop insurance can be automated at zero marginal cost using public infrastructure, the only barrier to universal coverage is deployment and adoption — problems that have known solutions.

The 16 million smallholder farmers of Bangladesh do not lack the need for insurance. They lack a system that actually works for them. FarmProof is designed to be that system.

|  | The flood will still come. But with FarmProof, when the water recedes, the funds are already there. |
| --- | --- |

References

- Bangladesh Bureau of Statistics (BBS). (2023). Statistical Yearbook of Bangladesh. Government of Bangladesh.

- Chantarat, S., Mude, A., Barrett, C., & Carter, M. (2013). Designing Index-Based Livestock Insurance for Managing Asset Risk in Northern Kenya. Journal of Risk and Insurance, 80(1), 205–237.

- Clarke, D. J. (2016). A Theory of Rational Demand for Index Insurance. American Economic Journal: Microeconomics, 8(1), 283–306.

- Etherisc. (2020). Decentralized Insurance Protocol Whitepaper. https://etherisc.com

- European Space Agency. (2024). Copernicus Sentinel-2 Mission Overview. https://sentinels.copernicus.eu

- Germanwatch. (2023). Global Climate Risk Index 2023. Heinrich Böll Foundation.

- Ministry of Environment, Forest and Climate Change (MoEFCC), Government of Bangladesh. (2022). National Adaptation Programme of Action (NAPA) — Updated.

- Open-Meteo. (2024). Free Weather API Documentation. https://open-meteo.com

- UNDP Bangladesh. (2022). Climate Change and Food Security in Bangladesh: Risk and Resilience Assessment.

- World Bank. (2023). Bangladesh Development Update: Agriculture, Climate Resilience and Rural Livelihoods.

- Wüst, K., & Gervais, A. (2018). Do You Need a Blockchain? 2018 Crypto Valley Conference on Blockchain Technology (CVCBT), IEEE.